🚀 COLLECTIQ – What’s Left Before Public Launch

I’m breaking this into ordered execution phases, not random tasks.

PHASE 1 — Revenue Foundations (Must Do First)

If you publish without monetization + affiliate set up, you’re burning traffic.

1️⃣ eBay Partner Network (EPN) Setup (HIGH PRIORITY)

You need:

- ✅ eBay Partner Network account

- ✅ Campaign ID

- ✅ Affiliate tracking ID

- ✅ Deep link generator or custom tracking parameter

- ✅ All outbound eBay links routed through your affiliate redirect

Why this matters

Even if:

- You can’t access Marketplace Insights

- You can’t get sold comps

You can still:

- Send users to eBay

- Earn commission on purchases

- Show eBay traffic metrics

- Then use that to apply for Marketplace Insights access

This is step one.

2️⃣ Role System Cleanup

You mentioned you don’t even remember what roles exist anymore.

We need a clean model:

Role Structure

Free User

- Ads enabled

- Limited scans per day (e.g., 5–10)

- Limited insights blending

- Affiliate links active

Pro User (Subscription)

- No ads

- Unlimited scans

- Advanced insights (weight blending, IQR, etc.)

- CSV export

- Portfolio tracking

- Price alerts

Admin

- No ads

- Full debug tools

- Manual override values

- Internal flags

3️⃣ Monetization Model Decision

You need to choose:

Option A — Monthly subscription
Option B — One-time unlock
Option C — Free + Ads + Affiliate only
Option D — Hybrid (Best)

Recommended:

- Free with ads

- Pro subscription $6.99–$9.99/month

- Affiliate links always active

PHASE 2 — Data Architecture (Before Scaling Users)

You said something very important:

I need to make sure it’s easy to port from local DB to online paid host.

Good. That’s thinking like a founder.

4️⃣ Database Strategy

Right now:

- You’re probably using SQLite locally.

You need:

Option A (Simplest to scale)

- Keep SQLite local

- Add cloud sync layer later (Supabase / Firebase / Azure App Service + SQL)

Option B (Cleaner long term)

- Abstract repository layer NOW

- Make DB provider swappable

- Use interface like:

ICardRepository
IUserRepository
IListingRepository

Then switching to cloud DB becomes trivial.

This must be done before scale.

PHASE 3 — Product Completion

5️⃣ Insights Must Be Elite

You are 100% correct:

Without insights no one is going to want this app.

Your insights need:

- eBay active comp distribution graph

- SCP price guide overlay line

- Min / median / max

- IQR filtered range

- Suggested value calculation

- Clear explanation of methodology

We need:

- Visual comp spread (bell-ish distribution)

- SCP snapshot anchor

- “Market Position” indicator:

  - Underpriced

  - Fair

  - Overpriced

That makes the app addictive.

6️⃣ Clean UX for Toggles + Controls

- No overlapping UI

- Toggles grouped visually

- Graph always visible

- Numbers update live

- Explanation text always visible

No hidden behavior.

PHASE 4 — Ads + Tracking

7️⃣ Ad Network Integration

For MAUI:

- Google AdMob (most common)

- Or AppLovin

Free users see:

- Banner ad on dashboard

- Possibly interstitial after X scans

Pro users:

- No ads

8️⃣ Traffic & Referral Tracking

Before applying for Marketplace Insights:

You need to show eBay:

- Monthly outbound clicks

- Conversion rates

- Engagement

Add:

- Click tracking counter

- Store in DB

- Show stats in Admin mode

PHASE 5 — Legal / Store Prep

Before publishing:

- Privacy policy

- Terms of use

- Affiliate disclosure

- Subscription terms

Required for app stores.

🔥 PRIORITY ORDER (No Distractions)

Here is the exact order I would execute:

- Setup eBay Partner Network

- Wire affiliate redirect into all eBay links

- Lock down role system (Free / Pro / Admin)

- Implement subscription system

- Implement ad network

- Abstract DB layer for future cloud

- Finish elite Insights UI

- Add tracking + analytics

- Legal pages

- Publish

⚡ Brutal Truth

Right now you are:

- 80% deep in technical plumbing

- 0% monetization ready

That’s backwards.

Revenue rails come first.